## Slide 1: AGD - Streamlining AFC/GAFC Determinations Pilot Kick-Off & Provider Training
June 17, 2014
Executive Office of Elder Affairs

## Slide 2: Agenda
Greetings & Introductions
About AGD
Current/ Future Process
AGD is part of SIMS
SAMS 101
Process Overview
Process Demo
Pilot Timeline & Upcoming
Expectations & Point-person Role
Communications & Support
Q&A

## Slide 3: Pilot Participants & Project Team
EOEA / OLTSS |  | 
Jim Ospenson | SIMS Business Analyst | Project Manager
Andy Grigorov | SIMS Business Analyst | Project Manager
Pam Gardner | GAFC Program Manager | Project Manager
Mary Ellen Coyne | Assistant Clinical Manager | 
Allison Ananis | AFC Program Coordinator | 
Danielle McKnight | ADH/Day Hab Program Manager | 
Pilot Organizations
HEARTH, Inc.
Peabody Resident Services
Greater Lynn Senior Services
Longevity Care
Caregiver Homes
Greater Springfield Senior Services
All Care Home Care GAFC
Beacon AFC

## Slide 4: About AGD Streamline
“AGD”?
Stands for AFC & GAFC Determinations
Renamed so that AFC is not buried
Project Objective:
Reduce time-to-determine for all providers
  Last year’s survey showed 20 + days from submission to notification (averaged across all providers)
Project goal: 5 days
AGD is funded by CMMI State Innovation Model Grant
Model Testing Award to Massachusetts EHS in Feb 2013
Other agencies: MassHealth, DPH, DMH, CHIA, GIC, Elder Affairs
AGD is 1 of 4 ELD projects
For more info
    http://innovation.cms.gov/initiatives/state-innovations
    http://www.mass.gov/eohhs/gov/commissions-and-initiatives/state-innovation-model-grant.html

## Slide 5: Current-state: 2-tiered system for AFC & GAFC Determinations
Provider orgs: new to SIMS (not ASAPs)
Record clinical information on paper
  Using 7 page MDS-HC “checkerboard” form
Mail application materials to Coastline
  MDS-HC (checkerboard)
  Request for Services
  Physician Summary Form
  AFC Cover Letter
Q&A via phone, replacement materials by snail-mail
Notification by snail-mail
Provider orgs: existing SIMS users (ASAPs)
ASAP locates existing (or creates new) SIMS consumer record
Clinical data:
  applicant’s MDS-HC data is loaded into a SIMS CDS-2-RN assessment
Mail additional materials:
  Request for Services, Physician Summary Form, AFC Cover Letter
Q&A within SAMS using Activity/Referral. Updates to MDS-HC, if necessary, within SIMS.
Coastline pulls CDS-2 data into a new CDS-2-RN, adds determination info
Notification by snail-mail

## Slide 6: Future-state: AGD process is fully in SIMS... What’s New?
Provider orgs: new to SIMS (not ASAPs)
No more snail-mail
  Consumer’s notification excepted
Login to secure portal
MDS-HC data entered to SIMS
  All data is consistent, only Assessment Narrative is new
Submit digital document scans (RFS, PSF, etc.)
Activity/Referral notifies Coastline of new application
Review determination details in CDS-2-RN (SIMS Assessment)
A completed determination may be viewed the same day notifications are mailed.
Provider orgs: existing SIMS users (ASAPs)
No more snail-mail
  Consumer’s notification excepted
File Attachments for scanned documents (RFS, PSF, etc.)
Use SIMS MDS-HC instead of CDS-2
No default agency-switching
CESI creates Service Order
Workflows guide data entry
The bottom-line:
Not too different!
Everyone will see faster turn-around

## Slide 7: What is SIMS?
SIMS = Senior Information Management System
ELD’s system-of-record for the home care program (state & waiver), Title III/NAPIS programs, LTC Ombudsman, and Adult Protective Services program
A centralized database & suite of applications with deep business functionality, linking ELD to its operating partners.
  Most SIMS applications are a SaaS (“Software as a Service") solution operated by Harmony Information Systems (www.Harmonyis.com)
  Most users work in Harmony’s SAMS application
  SIMS & SAMS often used interchangeably.
Information & Referral
Intake & Waitlist
Case Management
Reimbursement, Billing & Budgeting
Elder Protective Services
Provider Management
Information Exchange
Eligibility
Care Planning & Service Planning
Federal Claiming (CMS)
Reporting
Service Authorization & Delivery
Fortunately we won’t need to discuss the SIM-grant very often.

## Slide 8: Sizing SIMS:
End Users (Mass EOEA, ASAP, AAA) | 
ASAP, AAA, and EOEA staff I&R, Case Managers, RNs, Fiscal staff | 3,200
Ombudsman (Long Term Care, Community, Assisted Living) | 55
Elder Protective Services Field Staff | 450
Total (Mass EOEA, AAA, ASAP) end users: | 3,665
End Users (3rd parties) | 
Direct Service Providers View service authorizations, record electronic invoices | 1,300
Caregivers Community Links Portal - Caregivers (pilot) | ---
Physician office staff, physicians Community Links Portal - Professionals (pilot) | ---
Total (3rd party) end users: | 1,235
Consumers & others | Total
Total individuals in SIMS, since 2004 | 785 K
Including registered consumers, caregivers, and unenrolled I&R callers. | 
Consumers | Total
Registered consumers, who have received at least one service since 2004 | 595 K
Assessments | Total
Several instruments are used, including the Comprehensive Data Set (CDS) used by Case Managers and RNs for eligibility determination & case management; other assessments include I&R/intake; Nutrition, MFP, and more. | 1.8 M
The CDS is an extension of InterRai’s MDS-HC: the Minimal Data Set for Home Care. Consumers enrolled in EOEA Home Care programs are assessed every 6 months, with a CDS. | 
Lots of Data
Lots of Users

## Slide 9: User Account & Portal Page
Harmony Portal: Getting your credentials and first login
  Receive username and temporary password in email
  Answer 3 security questions (in case you forget password)
Click on SAMS 3 Link.
You may be prompted to download “Silverlight”

## Slide 10: SAMS 101
Key Data Elements
Consumer record Assessment data & narrative File Attachment Activity & Referral
Other Data Elements
Enrollment Service Order Service Delivery
User Preferences & Navigation | 
Screen layout | Navigation, searchbox
My Settings | user preferences
Dashboard | Widgets & Saved Searches
Workflow | Triggers & Tasks

## Slide 11: AGD Process Overview

## Slide 12: Process Demonstrations (using SAMS)
Field Test environment using fictional consumers

## Slide 13: Pilot Timeline
Date | Item | Note
Fri Jun-13 | User Account Info | Initial set of User Accounts
Tue Jun-17 | Pilot Kickoff | Kickoff meeting for AGD Point-people
Thu Jun-19 | Training Webinar 10am | All end-users. Intro to User Guide. How-to: 1st login, User Account setup, security questions. AGD Process: locate/create consumer, assessment data entry including narrative, file attachments, workflow trigger s & tasks, monitoring in-progress determinations, post-submission of replacement or supplemental clinical documentation per CESI request, notification. Webinar will be available as a recording.
Thu Jun-19 | User Accounts Active | User Account information is emailed to each user after webinar
Thu Jun-19 | Practice Period Begins | All end-users: perform 1st-time User Account setup; one-time workstation setup Practice forgot/reset password (users’ actual accounts in Harmony portal) practice workflow processing in SAMS (field test environment)
Tue Jun-24 | Weekly Webinar (first) | Ongoing Support webinar for any & all users. AGD Point-people (or an alternate) are expected to attend. Project Team will continue weekly webinars as needed. Specific schedule TBD.
Mon Jun-30 | Go-Live | End Practice Period. All User Accounts set to production environment. All determinations via SAMS.

## Slide 14: Pilot first, followed by statewide deployment
Like all pilots:
Goal: Smooth out any rough edges
  End-to-end processing with small group before going into wide release
Mission: Identify & correct issues
  … of process, protocol, support, documentation, training, communication, toolset, security, etc.
Method: Iterative
  The 1st release is Project Team’s initial best guess
  The 2nd & subsequent release(s) need your expert end-user input
Expectations for participants:
Expect change
  See Mission & Method.
Speak up!
  … and speak clearly, to help us understand your issue.
  Communications protocols provide structure for efficient communication
  Pass along info, technique, and up-to-date reference material to your organization

## Slide 15: Role of AGD Point-person
Primary point-of-contact for all AGD Project & Support communications
Liaison between the AGD Project Team & your organization (end-users & management).
Disseminate information to your organization's end-users. Seek clarification from the Project Team whenever necessary.
Act as the designated voice of your organization. Communicate with AGD Project/ Support Teams via standard protocols.
Identify two (2) point-people for continuity during vacations or at other locations. Train your alternate.
User Account access administration
identify colleagues who should be SAMS users. Communicate required information to AGD Project/Support Team.
Ensure that end-users can self-manage password resets using security questions/answers on file.
Ensure that User Accounts are terminated as needed; other aspects of maintaining your organization's Administrative Security to Protected Health Information.
End-user training
within your organization, ensure that all end-users can function accurately & efficiently, according to up-to-date business rules. Use training materials made available by the AGD Project Team.
Raise issues and identify gaps or improvements in training or other materials. With your help, AGD documentation & materials will be effective, clear and usable.
Point-people are the first line of user support
Help end-users resolve User Account issues; perform basic troubleshooting; and incidental training to enable successful use of SAMS.
If a technical or administrative issue emerges, the Point-person gathers details and communicates, in place of the end-user, directly with support staff at ELD/OLTSS.
Point-person’s function continues after implementation ends
… and operations become routine. Personnel may change after use becomes familiar.

## Slide 16: Communication & Support
Email is required
Decentralized project team
Please do not initiate an Issue Report by voice-mail / phone.
Send follow-up email with issue statement, expected system behavior, and/or screenshots
All email
To: AGD.Support@state.ma.us
CC: individuals if desired
Subject: AGD - <your_org> - 5-7 word headline
Specifics: username, etc.
Coastline:
consumer-specific clinical issues
AGD Support:
Everything else
Application, User Accounts, configuration, workflow, usage, training, system

## Slide 17: Thanks